PERSON 1

Data, Computer Vision & Optical Normalization

24-hour hackathon • Deliverable implementation plan • Source-aligned to Anemia Screening Hackathon Project Guide

Operating principle: fork-and-graft the existing RAHULPATEL2002/anemia-detection Flask application; do not rebuild the full stack from scratch.

# Mission

Deliver a reproducible, leakage-aware dataset pipeline and a deterministic image-normalization module that reduces lighting and surrounding-skin/camera effects before model inference. Own the data and preprocessing workstream; do not modify the Flask UI or model architecture without agreement.

# Source-aligned requirements

Use the guide’s recommended datasets: CP-AnemiC V2 (conjunctiva), EYES-DEFY-ANEMIA (conjunctiva; includes Indian and Italian cohorts), and Ghana Fingernails (nail-bed images). The Kaggle conjunctiva/nail Hb tables are an optional tabular baseline if available.

Use patient-level splitting, targeting 70% train / 10% validation / 20% test, and audit duplicate/augmented-image leakage before splitting.

Implement the guide’s order of operations: ROI isolation/cropping and glare masking → Grey-World white balance → HSV Value-channel CLAHE → CIE LAB ITA calculation and colorimetric feature extraction.

Do not assume these transformations alone prove fairness or clinical validity; provide measurable outputs and document failure cases.

# Work plan by time

| Window | Tasks | Deliverable / exit check |
| --- | --- | --- |
| H0–H2 | Join repo kickoff; inspect image formats, labels, patient identifiers and existing validation. Agree image/body-part representation and function contract with Person 2. | Dataset inventory and agreed interface; no conflicting edits to model.py/app.py. |
| H2–H5 | Download/verify CP-AnemiC V2; obtain EYES-DEFY-ANEMIA and Ghana Fingernails if access permits. Record provenance, labels, patient IDs and missing fields. | data_manifest.csv or equivalent; dataset availability/status recorded. |
| H4–H8 | Implement duplicate detection/leakage checks and patient-level 70/10/20 split. Keep all images from one patient in one partition; do not split augmented copies across partitions. | split manifest; duplicate/leakage audit summary; split counts by dataset and class. |
| H5–H10 | Implement ROI crop/mask using supplied masks where available; otherwise use simple threshold/crop or a manual alignment fallback. Add image-quality checks and glare mask/inpainting where feasible. | normalization.py functions and before/after examples. |
| H8–H12 | Implement Grey-World white balance then HSV+CLAHE on Value channel. Compute ITA from surrounding epidermis where the relevant pixels/ROI exist; extract R/G, R/B, HHR and pallor/gradient features as feasible. | Stable feature vector, metadata and normalization tests. |
| H12–H16 | Integrate directly with Person 2’s input contract; test on images from both anatomical modalities and diverse available lighting/skin-tone examples. | Pass/fail tests; feature names/order documented. |
| H16–H20 | Help generate raw → normalized → Grad-CAM UI assets; inspect preprocessing failures and add a safe rejection/warning path for unusable images. | Demo-ready visual examples and quality warning cases. |
| H20–H24 | Freeze changes; provide final manifest, audit summary, module usage notes and known limitations. Support integration/debugging only. | Tagged/committed module and concise handoff. |

# Implementation checklist

Create a clear function boundary such as normalize_image(image, body_part) returning normalized_image, feature_vector and metadata. Confirm the exact signature with Person 2 before coding.

Keep feature order stable and document units/ranges; handle missing ITA or missing masks explicitly rather than silently inventing values.

Add tests for unreadable files, tiny/incorrect dimensions, glare-heavy images, grayscale/incorrect color channels and unsupported body-part values.

Retain original image and normalized image separately for the UI’s visual inspection panel.

Record whether each dataset has patient identifiers and laboratory Hb labels; do not infer missing ground truth from image appearance.

# Dependencies and handoffs

| Needs from | Need | Provide to |
| --- | --- | --- |
| Person 2 | Expected image tensor/color format, feature-vector order, body-part encoding and model input shape. | Person 2: normalized image, features, ITA/quality metadata, split manifest and leakage report. |
| Person 3 | UI requirements for raw/normalized preview and quality warnings. | Person 3: preview images/metadata and stable preprocessing callable. |

# Acceptance criteria

A clean command or test can load a sample image and produce a normalized image plus documented features.

Train/validation/test assignment is patient-level; duplicates/augmented copies are checked and no known patient crosses partitions.

The pipeline demonstrates raw and normalized examples and logs failure/warning cases.

No preprocessing output is represented as proof of anemia or as a validated Hb estimate.

# Definition of done and handoff

Commit working code to the agreed branch and include a short README section with setup/run instructions.

Provide one reproducible test or example input and record observed output; never label mock output as a real model result.

Tell the integration owner what is implemented, what is incomplete, known limitations, and exact files changed.

Do not claim clinical diagnostic performance without evaluation against laboratory-measured hemoglobin and a leakage-safe test set.

# Scope guardrails from the source guide

Do not build a native Android/iOS app; use the existing mobile-responsive web application.

Do not train U-Net/Mask R-CNN from scratch, attempt INT4 quantization, train GAN/diffusion augmentation, or deploy PyTorch inference as Vercel serverless functions.

Treat dual-modality eye+nail fusion, the high-sensitivity toggle, leakage audit badge, and PWA as stretch goals only after the end-to-end core works.

The system is a screening aid/prototype, not a substitute for confirmatory CBC testing or professional clinical judgment.